### Agenda for the next telco

### Telco duration: between 1 and 2 hours

### Telco Target: tackle any immediate operational issues and define the Items we will have to develop for the next TT-GISC meeting planned in 2015

### Standing agenda for all TT-GISC meetings/telcos

- Opening & adopt agenda

- Review operational issues that have arisen since last meeting, including decisions and actions needed to resolve any underlying problems.

- Required modifications to working practices between GISCs, including lessons learnt and corrective actions taken.

- Review of reports or inputs from other ETs and CBS.

- Potential modifications to services and technologies

- Review of actions not covered elsewhere (Annex 1)

- New actions and suggestions for working papers to be presented at the next meeting (Annex 2)

- Arrangements for the next TT-GISC meeting

  - Time and data for next Telco

  - Time and date for next face to face meeting

- Any other business

- Close

Annex 1

| Action Number | Decision/recommendation/ action | Responsible | Objective/deadline | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| 14/1-1 | Decision: Endorsed the core WIS competencies and the associated output documents on competencies and learning guide: [http://wis.wmo.int/file=687] [http://wis.wmo.int/file=689]. | Include in report | 28Feb2014 | Done | Approved by CBS now going to Cg-17. WMO ETR will guide us on how to blend into tech regs in line with other WMO programmes. |
| 14/1-2 | Action: a) Encouraged all GISCs to start to utilize the competency and learning guide in their capacity development and training activities. b) All GISCs should aim at ensuring centres in their area of responsibility have staff equipped with appropriate competencies and thus maximize their ability to support and benefit from WIS | GISCs | ASAP | Ongoing | This should be normal work for GISCs but need to ensure GISCs understand what is required and can map their own staffing competencies. This is necessary if they are to teach others and are to be able to demonstrate how this is done (eg GISC Tehran Workshop) |
| 14/1-3 | Action: Jacques Anquetil to coordinate the collection of the comments from all the GISCs on the elements proposed for monitoring and to submit a report to ET-WISC by the 27 March. It requested that the secretariat facilitate provision of the report to ET-WIS. See also action 14/1-13 | GISC representatives, Chair, Secretariat | 27 March 2014 | done | Will be presented at the next ET-WISC, but this is too late as OPAG ISS has tasked TT-GISC with for the need to get the operational trial going later this year. Need a specific action item. See below. |
| 14/1-4 | Action: All GISCs to generate and publish metadata for those bulletins that they are producing and already circulating on GTS as soon as possible | GISCs | ASAP | Ongoing | In progress, will take time |
| 14/1-5 | Decision: Agreed that GISC Tokyo provide its "WIS-UNASSOCIATED" set as the authoritative source of baseline metadata and invited all GISCs to synchronize the set. | GISCs | ASAP | Done | To sure that all GISC harvest these Metadata. Have noted GISCs Jeddah and Tehran have since done this. Need all GISCs that have been certified to take the same initiative. |
| 14/1-6 | Decision: Agreed Doc 04 provides the basic structures of OAI-Sets to be provided by each GISC. | GISCs | ASAP | Completes Action Item 1 | Need to add to GISC guidelines page |
| 14/1-7 | Action: Requested: a) all GISCs to implement the set membership in the headers of items returned in response to the GetRecord requests; and b) each GISC to make sure that all the sets include all the records, especially records that have not belonged to any operational GISC. | GISCs | ASAP | Ongoing | Status report on compliance from each GISC |
| 14/1-8 | Decision: Agreed to minimize the synchronization failure by following two practical rules: a) avoid using identifiers with only case difference as the primary rule, b) if there is no way other than using identifiers with only case difference, delete old records explicitly (by issuing OAI deleted message), before adding new records | GISCs | ASAP | Ongoing | Status report on compliance from each GISC. |
| 14/1-9 | Action: Agreed: a) That all harvesters need to be able to harvest records even with default namespace declarations; b) To encourage metadata creators to avoid using default namespace declaration. | GISCs | ASAP | Ongoing | Status report on compliance from each GISC. t Follow the ISO and WMO core profile |
| 14/1-10 | Action: Urged the GISCs to fix inaccurate datestamps in OAI headers and selective harvesting arguments: “until” and “from”, by the next ET-WISC meeting | GISCs | By next ET-WISC meeting | To be done | Status report on compliance from each GISC. |
| 14/1-11 | Action: Agreed to use the ET-WISC internal forum (http://www.wmo.int/pages/prog/www/WIS/wiswiki/tiki-view_forum.php?forumId=12) to discuss issues. | TT-GISC | ASAP | Ongoing | Report from secretariat on usage of discussion forum and google email forum. |
| 14/1-12 | Action: a) Requested ET-CTS, while investigating cloud computing solutions, to address: legal issues of countries using storage outside of nation; - political barriers to one country using a service managed by another; and data access policy. b) The chair suggested that once ET-CTS has considered this document from a CTS perspective, it is recommended that at least a couple of GISCs experiment further with this concept. | a) ET-CTS chair, b) TT-GISC chair. | a) March 2014 b) When convenient | To be done | To be managed by ET-CTS. A working paper is expected for the next TT-GISC meeting |
| 14/1-13 | Recommendation: Agreed that detailed monitoring would be at the GISC level, while only the common holding needs to be monitored globally. Thus all GISCs should meet the basic requirement set by monitoring a) The number of core Cache updates in the last 24 hours and b) 24 hour input volume and c) number of items in the complete cache, plus the status of the common holding (core) component. Each GISC is encouraged to establish more detailed monitoring for its own quality assurance process. (See also action 14/1-3) | As per action 14/1-3 | As per action 14/1-3 | As per action 14/1-3 | To be managed in collaboration of TT-OM. TT-OM is not responsible for establishing GISC monitoring nor the trial. This has to be led by TT GISC in consultation. As noted in 14/1-2, ICT-ISS has tasked GISCs with getting a trial underway. This must be a priority action of TT-GISC in cooperation with TT-DC and TT-OM and has to be arranged this year for trial to be done first thing in 2015 at the latest; |
| 14/1-14 | Action: Agreed to: a) the need for GISC agreement making processes necessary to manage multilateral GISC issues. b) establish a sub team to define TOR and working practices to report back to TT-GISC on recommended procedures for approving inclusion of data in GISC core cache, and similar decisions, so it can be reported to ET-WISC and ICT-ISS. | Japan(lead), USA,Germany, France,UK and Russian Fed | June 2014 | To be done | b) an inter commission TT will be set-up in order to define what is needed and recommend a process for determining if data and products should be marked for global exchange and consequently automatically exchanged and cached.. This IC-TT will take into consideration TT-GISC decision to have a collaborative approach within TT-GISC to make operational decisions. Action on chair of ICT-ISS |
| 14/1-15 | Action: Meeting a) confirmed file format of 24h cache to be full meteorological bulletin as in report of ET-WISC meeting, 2013. b) encouraged all GISCs to use the full “Meteorological bulletin” as default representation of GTS-bulletin data instances | GISCs | ASAP | Ongoing | The decision has gone to CBS and set. GISCs need to understand the decision and implement it. |
| 14/1-16 | Action: Establish a method by which access to a GISC cache is reviewed/audited. | Germany, France,UK (lead),and Japan | Next TT-GISC meeting | Not started | Status report from Colin Mattheson. |
| 14/1-17 | Action: TT-GISC recommended: a) GISCs should agree on a single standard to facilitate user federation; b) Establish group to investigate, including establishing basic use cases c) Confirm elements needed to be shared. | USA, Germany, France (Lead), Japan, China,, Australia, UK | Report back to TT-GISC by 2015 (prior Cg 17) | To be done | In progress, initial report should be ready by next TT-GISC |
| 14/1-18 | Decision: agreed a) on the proposed GISC backup procedures in Appendix D, Annex to 9.1 to this report b) not to include metadata management in GISC backup, and c) not to exchange or transfer metadata management privilege for backup purposes d) If there is a need to exchange user information, proper security measures should be taken based on the agreement on the two GISCs. | GISCs | ASAP | To be done | ICT-ISS updated some of the text from TT-GISC. Slightly modified procedures have been agreed by CBS Ext 2014. TT-GISC needs to read the report of CBS and use these words, not those in its own report. |
| 14/1-19 | Recommendation: The meeting agreed that: a) The terms for “GISC Registered User” should be included in the Manual on WIS, and that the paragraph 3.9.2 be updated to include “In addition, GISCs are encouraged to, where feasible, provide backup for registered GISC users that are not included within the mandatory backup procedures for NCs and DCPCs within the GISCs AMDCN. b) The procedure in Appendix D, Annex to 9.3 for NCs and DCPCs changing their principal GISC for inclusion in the Guide to the WIS (WMO No 1061) | Secretariat and ET-WISC. | April 2014 | To be done | Done. See report of CBS Ext 2014. |
| 14/1-20 | Recommendation: TT-GISC a) agreed that GISC working arrangements, including recommended practices from TT-GISC, should be recorded in an easily maintained Operations Guide to GISCs (possibly a wiki) b) proposed that Appendix D, Annex to 9.2 should be included in a GISC operating guide. | TT-GISC | Chair add to action plan prior to next meeting | To be done | To be discussed at the next meeting, but should start to identify content. |
| 14/1-21 | Recommendation: TT-GISC recommends that WMO be registered as a DCPC with a principal GISC of Toulouse. | Secretariat and ET-WISC. | April 2014 | To be done | Agreed by CBS Mgt Grp. Now need to proceed with making it happen. Need an action plan between WMO and GISC Toulouse. Should aim to have WMO certified as a DCPC for review of Congress 17. |
| 14/1-22 | Action: TT-GISC: a) Agreed that there was a need for a standard format and method along the lines proposed by GISC Pretoria and described in Appendix D, Annex to 9.4. b) Requested France and Germany to explore this issue further to prepare a report to TT-GISC with an aim to including the details in the GISC Practices Guide | France and Germany | June 2014 | To be done | In progress, initial report should be ready by next TT-GISC. Note that ET-WISC were asked to develop further with an aim to broadening scope to GISC to DC and DC to DC. |

Annex 2 - New actions proposal

- Review of CBS Ext 2014 decisions and recommendations.

- Review minutes from TT-DC and define actions needed on GISCs

- Study the possibility to retrieve a slot of data through a high level metadata, for example: retrieve all ground observations for a country (question for TT-DC?)

- Define the file format for data exchange, the file shall regroup the result of a query, and the name of the file shall use the file naming convention. (Paper made by   Benjamin Saclier for ET-CTS)

- Define a common organisation to retrieve data on ftp server, in order to facilitate exploration for GISC users when moving from one GISC to another.

- Develop a plan and organize WIS monitoring demonstration, according to the document provided by TT-OM, volunteers and lead for this action.

- How can we organise and use the training material developed by each GISC