GISC Melbourne Status Report

* **Action Number 14/1-1:** Noted
* **Action Number 14/1-2:**
	+ 5/2013: WIS and TDCF workshop for RA-V countries hosted at Melbourne. This introduced WIS to RA-V representatives and demonstrated the use of GISC Melbourne WIS portal.
	+ 11/2013-08/2014: In-country visits to 10 NC in RA-V (PNG, Solomon Islands, Samoa, Kiribati, Fiji, Vanuatu, Cook Islands, Tonga, Niue, Tuvalu) with the goal of promoting the benefits of WIS, training NC staff on the use of GISC Melbourne WIS portal and assessing NC’s requirements and capacity in using WIS for their operations.
* **Action Number 14/1-3:** Done by Jacques.
* **Action Number 14/1-4:** Metadata published for all bulletins produced from Australian centres. Metadata for remaining RA-V centres currently in progress.
* **Action Number 14/1-5:** Done. Daily synchronization of WIS-UNASSOCIATED baseline metadata in place.
* **Action Number 14/1-6:**
	+ **Point 1, 2:** Compliant.
	+ **Point 3**: Not implemented by GISC Melbourne.
	+ **Point 4:** Compliant. An internal set WIS-UNPUBLISHED is currently used for unpublished metadata within GISC Melbourne.
* **Action Number 14/1-7:** Compliant
* **Action Number 14/1-8:**
	+ **a)** Aim to meet compliance of this action with the next major release of GISC Portal software (scheduled: Dec 14 to Jan 15)
	+ **b)** Metadata compliant.
* **Action Number 14/1-9:**
	+ **a)** Compliant in principal: default namespaces are supported but they must refer to ISO-19139 standard namespace URLs.
	+ **b)** Metadata compliant.
* **Action Number 14/1-10:** Aim to meet compliance of this action with the next major release of GISC Portal software (scheduled: Dec 14 to Jan 15)
* **Action Number 14/1-11:** Waiting for report from TT-GISC Chair.
* **Action Number 14/1-12:** No action from GISC Melbourne. Waiting for report from TT-GISC Chair.
* **Action Number 14/1-13:** Investigation of detailed monitoring currently underway.
* **Action Number 14/1-14:** No action from GISC Melbourne.
* **Action Number 14/1-15:** No action from GISC Melbourne.
* **Action Number 14/1-16:** No action from GISC Melbourne.
* **Action Number 14/1-17:** No action from GISC Melbourne.
* **Action Number 14/1-18:** Noted.
* **Action Number 14/1-19:** Noted.
* **Action Number 14/1-20:** Noted.
* **Action Number 14/1-21:** Noted.
* **Action Number 14/1-22:** Noted.