# Work plan to achieve approval of standard by WMO and ICAO

## Plan

- Version 1.0 of WMO AvXML has been released on WMO wis-wiki web site with tutorials and some documentation to allow tests to start.Agreed the format and content of new Vol. I.3 of WMO Manual on Codes .

- WMO codes registry released.

- Agreed the format and content of non-regulatory WMO document "Guidelines on WMO data modeling" to record the WMO Logical Data Model.

- First draft Vol. I.3 of WMO Manual on Codes by January 2014.

- First draft of "Guidelines on WMO data modeling" by December 2013

- Final version of Vol. I.3 of WMO Manual on Codes by March 2014

- Final version of "Guidelines on WMO data modeling" by February 2014

- Documents to be submitted to WMO general meeting by April 2014: …